# Transporter Delivery Tracking Project Plan

Table of Contents

Transporter Delivery Tracking Project Plan	1

Team Members:	1

Project Overview:	1

Team Roles:	1

Timeline:	2

Deliverables Checklist	2

## Team Members:

- Raymond J Tilstone

- Mokete Ramotso

- Cione Botha

- Owen Stevens

- Lebohang Tiela

- Antonie Potgieter

## Project Overview:

- Goal: To build a logistics platform for booking deliveries, tracking packages, and managing drivers.

- Duration: 5 weeks (Around 200 hours).

- Team Size: 6 students.

- Tech Stack: Next.js 16, TypeScript, Tailwind CSS, Prisma ORM, PostgreSQL, NextAuth.js, Nodemailer, Leaflet.js

## Team Roles:

- Raymond (Group Leader): Repo setup, project coordination, database schema.

- Frontend Team (Cione, Tinyiko): Booking form, tracking page, driver dashboard.

- Backend Team(Owen, Antonie): API routes, Prisma models, authentication.

- Maps Specialist (Lebohang): Leaflet.js integration.

- Notifications and Testing (Mokete): Nodemailer, unit tests, end-to-end testing.

## Timeline:

| Week 1 | Setup repo, initialize Next.js. add Prisma schema, write project plan. |
| --- | --- |
| Week 2 | Build booking form + delivery creation API. |
| Week 3 | Driver assignment workflow + status timeline. |
| Week 4 | Public tracking page + Leaflet.js map + email notifications. |
| Week 5 | Testing, polish, deployment to Vercel, demo video, final report. |

## Deliverables Checklist

☐ Delivery booking form

☐ Driver assignment workflow

☐ Status timeline

☐ Public tracking page

☐ Leaflet.js route map

☐ Email notifications

☐ Driver mobile view

☐ Deployed application URL

☐ README + Demo video

## Team Roles and Starter Tasks

### Group Leader(Raymond):

- Set up the GitHub repo.

- Write the project plan document in /docs/project-plan.md.

- Create the Prisma schema (basic database models).

- Push updates so the team always has a working base.

- And help all other team members manage their tasks.

### Frontend Team (Cione, Tinyiko):

- Task 1: Learn how to run the Next.js app (npm run dev) and edit a simple page in app/.

- Task 2: Build the Delivery Booking Form (pickup, dropoff, package details).

- Task 3: Style it with Tailwind CSS (basic input fields, buttons).

### Backend Team (Owen, Antonie):

- Task 1: Learn how to create API routes in Next.js (app/api/).

- Task 2: Build the POST /api/delivery route to save bookings into the database.

- Task 3: Test with dummy data (no frontend yet).

### Maps Specialist (Lebohang):

- Task 1: Explore Leaflet.js basics (display a map with a marker).

- Task 2: Create a simple map component in Next.js.

- Task 3: Later, connect it to delivery pickup/dropoff addresses.

### Notifications and Testing (Mokete):

- Task 1: Learn Nodemailer basics (send a test email from Next.js).

- Task 2: Write a simple unit test (e.g., check if booking form validates input).

- Task 3: Later, add email notifications when delivery status changes.